SAAJHARAHAT

A Real-Time Relief Coordination & Duplication-Prevention Platform for Nepal

SaajhaRahat (“Shared Relief”) is a real-time coordination platform that connects relief organizations, local government, and affected communities during and after a disaster, so that aid reaches the right places without duplication or gaps. Relief organizations log what they distribute and where; communities report unmet needs by location; an AI-assisted engine detects likely duplication and recommends where the next wave of aid should go; and a public transparency dashboard shows exactly where aid has gone, in real time. SaajhaRahat directly targets the coordination failure documented after Nepal's 2015 earthquake response — a problem that has recurred in every major disaster since, because no persistent shared coordination layer has ever existed.

# 1. Introduction & Strategic Context

## 1.1 Alignment with the SDGs

This project is anchored in SDG 11: Sustainable Cities and Communities, and SDG 17: Partnerships for the Goals, specifically:

- Target 11.5: Significantly reduce the number of deaths and economic losses caused by disasters, with a focus on protecting the poor and people in vulnerable situations.

- Target 17.16 / 17.17: Enhance effective public, public-private, and civil society partnerships, and a multi-stakeholder approach to mobilizing and sharing knowledge and resources.

With secondary alignment to:

- SDG 1.5 (No Poverty): Build the resilience of the poor and vulnerable, reducing their exposure to disaster-related shocks.

- SDG 16.6 (Strong Institutions): Develop effective, accountable, and transparent institutions — directly relevant to the aid-disbursement transparency gap documented after 2015.

## 1.2 The Nepalese Ground Reality

- High disaster frequency: earthquakes, annual monsoon floods and landslides, and increasingly severe wildfire seasons all require coordinated multi-actor response, repeatedly.

- Fragmented response landscape: hundreds of NGOs, INGOs, government bodies, and volunteer groups typically respond simultaneously to a major disaster, often without a shared real-time operational picture.

- Existing coordination (the UN cluster system, government authorities) operates at a high, aggregate level; there is no lightweight, shared, ward-level tool that lets responders and communities see and correct gaps and overlaps as they happen.

# 2. Problem Statement

(A fully detailed problem statement, including background, significance, and objectives, is provided as a separate document. This section summarizes the core issue as it relates to the proposed solution.)

## 2.1 Systemic Root Problems

- Duplication of aid: over 300 NGOs were reported operating in Gorkha district alone after the 2015 earthquake, with documented duplication of relief efforts in accessible areas while other areas went unattended.

- Misallocated aid: a lack of coordination and local-needs input led to documented cases of aid poorly matched to actual needs.

- Disbursement opacity: three years after the 2015 earthquake, only 16% of the $4.4 billion pledged internationally had been disbursed, and fewer than 10% of roughly 500,000 destroyed homes had been rebuilt — with no accessible, shared record of where committed aid actually went.

- Recurrence without persistence: this coordination gap is not unique to 2015. It resurfaces every flood, landslide, and wildfire season because no persistent, reusable coordination system exists between disasters — each response effectively starts from zero.

## 2.2 Limitations of Existing Coordination Mechanisms

| Existing Mechanism | Primary Limitation | SaajhaRahat Improvement |
| --- | --- | --- |
| UN Cluster System | Operates at a high coordination level; not designed for ward-level, real-time distribution tracking accessible to smaller and local responders. | Ward-level logging and a shared live map any registered responder, including small local groups, can see and use. |
| Government disaster authorities (e.g. NDRRMA) | Aggregate, top-down reporting; slow to reflect what is happening on the ground in real time. | Real-time, bottom-up needs reporting from communities and responders, feeding a live dashboard. |
| Ad hoc NGO self-coordination | Informal, relationship-dependent, and breaks down exactly when the most organizations are active at once. | A shared, structured system that works regardless of whether organizations already know each other. |
| Social media-based coordination | Unstructured, unverifiable, and not searchable by location or resource type at scale. | Structured, verified logging with location and resource-type fields, and a duplication-detection layer. |

# 3. Proposed Solution: SaajhaRahat

## 3.1 Strategic Vision

SaajhaRahat is a shared operational layer that sits alongside existing disaster response structures — it does not replace the UN cluster system or government authority, but gives every actor, including small local and grassroots responders who are often first on the scene, visibility into what has already been done and what is still needed, in real time.

## 3.2 Relief Organization Registry & Distribution Logging

Verified NGOs, INGOs, government bodies, and volunteer groups register on the platform and log distributions: resource type (food, water, tents, medical supplies, cash, non-food items), quantity, and location at ward-level granularity — either logged as they happen or entered as a committed plan.

## 3.3 Community Needs Reporting

Ward representatives, local volunteers, or affected citizens report unmet needs by location and resource type (e.g. “Ward 7 — 50 tents needed, 0 received”), using the same simple, low-literacy-friendly reporting pattern proven useful in civic-reporting contexts, now applied to disaster needs specifically.

## 3.4 Duplication Detection Engine (AI/ML)

A spatiotemporal clustering model flags likely duplication: multiple organizations logging the same resource type in overlapping areas within the same time window, beyond what estimated local population and damage severity would require. This reuses a DBSCAN-style clustering approach, applied here to distribution logs rather than complaint reports.

## 3.5 Need-Based Allocation Recommendation Engine (Core AI/ML Contribution)

Given live distribution logs, reported gaps, and population/damage severity data, a scoring model ranks wards by unmet need, recommending where the next wave of aid should be directed. This model is prototyped and evaluated in a Jupyter Notebook (Python, pandas, scikit-learn) before integration into the live system, consistent with a phased, notebook-first AI/ML development approach.

## 3.6 Public Transparency Dashboard

A public, live map showing what aid has gone where — by ward, resource type, and organization — directly addressing the documented gap where donors and the public could not see where pledged aid actually went.

## 3.7 Government / Cluster Coordination View

A shared oversight view for ward disaster committees or Nepal's National Disaster Risk Reduction and Management Authority (NDRRMA), showing the full coordination picture across all registered responders — complementing, not replacing, the existing UN cluster coordination system.

# 4. Technical Architecture & Innovation

## 4.1 High-Level Architecture

Responder / Community Web App (React, responsive) → Backend API (Node.js + Express) → MongoDB (distribution logs, needs reports, and ward/location data, with 2dsphere geospatial indexing) → splits into: (a) Duplication Detection & Allocation Engine (AI/ML, prototyped in a Jupyter Notebook and integrated as a backend service) → Public Transparency Dashboard, and (b) Coordination View for government/cluster oversight.

## 4.2 Recommended Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React.js (responsive web app) | A single responsive codebase usable by responders in the field on a phone browser and by coordinators on a desktop. |
| Backend API | Node.js + Express.js | Fast REST API development, consistent with the team's existing stack experience. |
| Database | MongoDB, with a 2dsphere geospatial index | Flexible logging of distributions and needs reports, with built-in location queries for ward-level aggregation and mapping. |
| Live mapping | Leaflet.js + OpenStreetMap | Free, open-source interactive map for the transparency dashboard and coordination view. |
| AI/ML layer | Python + Jupyter Notebook (pandas, scikit-learn) | Duplication-detection clustering and the need-based allocation scoring model are prototyped and evaluated in a notebook first, then integrated into the Node.js backend. |

## 4.3 Core AI/ML Innovation: Duplication Detection & Need-Based Allocation

Two related models form the project's AI/ML core, both developed notebook-first:

- Duplication detection: a DBSCAN-style clustering model over distribution log entries (location, resource type, timestamp) flags clusters that exceed a reasonable need threshold for the area, surfacing likely duplication for coordinators to review.

- Need-based allocation scoring: a weighted or lightly-trained scoring model (severity of damage, population, current supply already logged, reported unmet needs, time since last distribution) ranks wards by unmet need, generating a recommended priority order for incoming aid.

Both models are built and evaluated in a Jupyter Notebook against historical and simulated data (see Section 5.1), then integrated into the live Node.js backend as a lightweight Python microservice or reimplemented logic, following the same phased approach used successfully in prior project work.

# 5. Implementation Strategy & Scope

## 5.1 Scope Definition

A disaster-response tool cannot be piloted by waiting for a real disaster, so the project scope is built around realistic validation methods:

- Historical data pilot: use publicly available data and reporting from the 2015 earthquake response (district-level damage estimates, reported NGO activity) to simulate distribution logs and needs reports for a demonstration.

- Tabletop simulation: run a simulated disaster scenario across a small number of wards/districts, with team members role-playing responder organizations and community reporters, to demonstrate the duplication-detection and allocation-recommendation engines working end-to-end.

- Pilot categories: food, water, shelter/tents, and medical supplies — the resource types most commonly and severely affected by coordination failures in the 2015 response.

## 5.2 Minimum Viable Product (MVP) Deliverables

- Responder web app: registration, distribution logging with location and resource type, responsive on desktop and mobile.

- Community needs reporting: simple form-based reporting of unmet needs by location and resource type.

- AI/ML engine: duplication detection and need-based allocation scoring, notebook-prototyped and integrated into the backend.

- Public transparency dashboard: live map of logged distributions by ward, resource type, and organization.

- Coordination view: an oversight dashboard aggregating all activity for a government/cluster-level user.

# 6. Expected Impact & Evaluation Metrics

## 6.1 Benefits for Relief Organizations

- Visibility into what has already been distributed where, reducing wasted effort and resource competition between responders.

- A shared system usable without prior relationships to other responding organizations — particularly valuable for smaller, local, and first-on-scene groups.

## 6.2 Benefits for Affected Communities & Government

- A direct channel for communities to report unmet needs rather than waiting to be noticed.

- A public, transparent record of where aid has gone, rebuilding the kind of donor and public trust eroded by the 2015 disbursement opacity.

- A coordination layer usable by NDRRMA and ward disaster committees without displacing existing cluster-system structures.

## 6.3 Proposed Evaluation Metrics

- Duplication-detection accuracy: percentage of simulated duplicate distributions correctly flagged in testing.

- Allocation-recommendation quality: correlation between the model's recommended priority order and actual simulated unmet need.

- Time-to-visibility: how quickly a reported unmet need appears on the coordination view after submission.

# 7. Ethical and Responsible Design Considerations

- Organization verification: a registration and verification step for responder accounts prevents fraudulent actors from appearing on the public dashboard, while remaining lightweight enough not to exclude small, legitimate, local grassroots responders.

- Data sensitivity: needs reports from affected communities may reveal vulnerable households' circumstances; access to granular household-level data (where collected) is restricted to verified responders, with only aggregated ward-level data shown publicly.

- Avoiding gatekeeping: verification criteria are deliberately kept achievable for small local groups, since the historical record shows local and community responders are often first on the scene and most familiar with real local needs.

# 8. Academic and Technical Merit

| CS Domain | Application in SaajhaRahat |
| --- | --- |
| Web development | React-based responsive web application; RESTful API design with Node.js and Express. |
| Database systems | MongoDB document modeling and 2dsphere geospatial indexing for ward-level distribution and needs data. |
| AI / machine learning | Spatiotemporal clustering for duplication detection and a scoring/prediction model for need-based allocation, prototyped and evaluated in a Jupyter Notebook. |
| Data simulation & validation | Designing a historically-grounded simulated dataset to validate a system that cannot be tested on a live disaster. |
| Human-computer interaction | Low-literacy-friendly, low-bandwidth-tolerant reporting UI for use in active disaster conditions. |
| Trust & safety / software engineering | Responder verification workflow; public vs. restricted data visibility design. |

# 9. Conclusion

SaajhaRahat addresses the part of Nepal's disaster response history that is best documented and least addressed by existing technology: not the disaster itself, but the coordination failure that follows it. By giving relief organizations, communities, and government a shared, real-time operational picture — backed by an AI-assisted duplication-detection and allocation-recommendation engine — SaajhaRahat aims to ensure that when Nepal's next disaster response mobilizes hundreds of well-intentioned organizations at once, the aid they bring actually reaches the people who need it, visibly and accountably, in alignment with SDG 11, SDG 17, SDG 1, and SDG 16.